## Slide 1
How I built this with AI
Design-first, not prompt-first
Martin Lau — Traffic Monitor API, April 2026

## Slide 2
Three layers
Starting a task is easy. Knowing when to stop is the hard part — for humans and for AI. The governance system exists to enforce that boundary: scope before code, iteration limits, handoff protocols.
I design
Architecture diagram, rules, agent
charters, escalation policy
Claude + Codex execute
Under the charter — Claude plans
and reviews, Codex writes code
I arbitrate
Cross-layer decisions, scope cuts,
resolving when the AI is stuck

## Slide 3
Design before code
14 issues closed across 5 working days. 12 remaining, estimated 2-3 more days.
Day | What landed | Who
Day 0 | Architecture diagram (Excalidraw) | Martin only
Day 1 | First commit, CLAUDE.md, skills (copied from prior project) | Claude
Day 2 | .claude/rules/* baseline, Docker Compose, persistence slice | Claude Code
Day 3 | Codex workflow codified, domain enums pilot | Claude Code + Codex
Day 4 | Feature code — 8 issues closed (#11, #15-#17, #19-#20, #32-#34) | Claude Code + Codex

## Slide 4
How I talk to the AI
Claude (chat)
Design thinking, trade-off discussion,
document drafting, architecture review
Long-form reasoning about design
decisions before they become code
Claude Code (terminal)
Repo-aware work — planning issues,
writing rules/skills/agents, reviewing diffs
Has full repo context; reads architecture
docs and cuts issues with acceptance criteria
GitHub Issues
The refinement surface — not chat.
[claude] prefix = AI-authored, no prefix = human
26 issues total, reasoning logs per issue,
comment threads for scope tweaks

## Slide 5
The hybrid workflow
Claude
plan
Reads architecture,
issue, rules
Codex
code
Focused brief,
implementation
Claude
review
Convention check,
reasoning log
Martin
decide
Cross-layer calls,
scope cuts
▶
▶
▶
Dev agents prepare briefs and reviews. They do not write implementation code. If one does, it auto-fails review.

## Slide 6
Agents I authored
.claude/agents/
Agent | Role
develop-planner | Reads architecture.md, produces GitHub Issues with acceptance criteria
backend-dev | Prepares Codex briefs for C# / .NET work — forbidden from writing code
frontend-dev | Same pattern, for the HTML/JS dashboard
reviewer | Reviews every diff before merge; writes a reasoning-log verdict
infra-dev | Docker, Compose, CI, Dockerfiles — no code outside infra

## Slide 7
Rules I authored
.claude/rules/
File | What it governs
code-style.md | Nullable refs, async all-the-way, records for DTOs, member order
api-conventions.md | Paged envelope, RFC 7807 errors, UTC timestamps
security.md | No secrets in repo, parameterised queries, non-root container
documentation.md | Reasoning-log structure, evaluator docs vs AI artifacts
git-workflow.md | Branch-per-issue, commit format, never amend pushed commits
escalation.md | When to stop, Codex iteration budget, orchestrator fallback
Each rule file has a "What auto-fails review" section.

## Slide 8
Skills: domain know-how, pre-loaded
.claude/skills/
File | What it teaches the AI
csharp-clean-architecture.md | How the 4 projects depend on each other
cqrs-light.md | Command vs query path; when DTOs diverge
ef-core-patterns.md | OwnsMany().ToJson() for JSONB, no IQueryable out of repo
sse-channel.md | Channel<T> per client, heartbeat, reconnect
docker-compose.md | Healthcheck wiring, non-root image, env substitution
codex-review.md | How the reviewer agent reads a Codex diff
Codex starts every task cold. Skills are briefing packets so it doesn't re-guess decisions I already made.

## Slide 9
Reasoning logs
docs/logs/{range}/{issue}-reasoning.md
Section | Contents
Conversation trail | My directives to Claude, quoted verbatim, with Claude's interpretation
Decision | One paragraph — what was decided
Options considered | Alternatives rejected and why
Trade-offs | What this decision costs
Status / Next | Cross-session handoff state
10 reasoning logs shipped so far.

## Slide 10
Four times I overrode the AI
Dropped Testcontainers dependency
Cut #18 for submission scope. Used in-memory stub pattern from #17 instead.
docs/logs/001-100/020-reasoning.md
Capped Codex at 2 iteration passes
If Pass 1 is 80-90% good, ship it. If Pass 2 misses, stop and escalate.
.claude/rules/escalation.md
Pinned Codex to ChatGPT-subscription auth
Never API-key mode. If quota runs out, we wait.
.claude/rules/escalation.md
Built orchestrator-fallback for stalled subagents
Subagent hung twice. Main-thread Claude drives Codex directly with visible 45s polling.
.claude/rules/escalation.md, PR #44

## Slide 11
What this produced
14 issues closed / 26 total — 4 working days so far, 2-3 more to finish
.NET 10 API with 4 Clean Architecture projects
POST + GET endpoints — idempotent ingest, paged list, filters, RFC 7807 errors
Docker Compose stack — Postgres + API, one-command up
5 agents, 6 rules, 6 skills — all authored before feature code
10 reasoning logs — every decision traceable
Zero hand-patching of AI-generated code